BLUECASH PROTOCOL

Final Proposal — Shared Rust Crypto Core, Native Android Client, 2-Person Team

A single audited-crate crypto core shared between the Android client and the Python backend, closing every gap identified in the stack review — with a full 10-week implementation plan for two engineers.

Prepared for team circulation — Capstone / IEEE Submission Reference — September 2026

# 1. What Changed From the Previous Revision

The prior revision flagged two structural gaps: no mature Kotlin library for BBS+ or blind signatures, and no explicit local-ledger encryption on the approved diagram. Rather than patch around these gaps separately on the Android and backend sides, this proposal introduces a single shared Rust crypto core that both platforms call into. This closes the gaps outright instead of working around them, and removes a second, quieter risk: two independent crypto implementations (Kotlin + Python) silently drifting out of sync.

- BBS+ and blind signatures: implemented once, in Rust, using audited crates — not hand-rolled per platform.

- Local ledger encryption: made explicit (was missing from the diagram).

- Cross-platform crypto consistency: guaranteed by construction, since Android and the backend run the same compiled core rather than two separate implementations of the same math.

# 2. Final Architecture

One Rust crate, ‘bluecash-crypto’, implements every cryptographic and protocol-math operation — signing, key exchange, session encryption, blind signatures, BBS+ credentials, Shamir share evaluation/interpolation, and Merkle tree operations. It is compiled twice:

- To Android, as a native library with Kotlin bindings generated by UniFFI (Mozilla's binding generator, used in production by Firefox and Signal). The Compose app calls it like a normal Kotlin API.

- To the backend, as a native Python extension via PyO3. FastAPI calls it like a normal Python import.

Everything platform-specific stays on its native side: BLE, Compose UI, Android Keystore/StrongBox, and Play Integrity remain Kotlin; FastAPI routing, PostgreSQL, and settlement/fraud orchestration remain Python. Only the math moves into the shared core.

# 3. Final Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Mobile client | Kotlin, Jetpack Compose, Android SDK | Diagram, unchanged |
| BLE | Native BluetoothGatt, or Nordic Android-BLE-Library; QR fallback (ZXing/CameraX) | Explicit library choice – was previously just “BLE” |
| Shared crypto core | Rust crate ‘bluecash-crypto’: ed25519-dalek, x25519-dalek, aes-gcm, sha2, bbs-plus, sharks (Shamir), rs_merkle | New – single implementation, used by both client and backend |
| Android bindings | UniFFI (Rust → Kotlin), cargo-ndk for cross-compilation | New |
| Backend bindings | PyO3 (Rust → Python native extension) | New |
| Backend framework | Python, FastAPI, REST API | Diagram, unchanged |
| Server DB | PostgreSQL | Diagram, unchanged |
| Deployment | Docker (multi-stage build: compile Rust core, build Python wheel, build FastAPI image) | Diagram, extended for the Rust build step |
| Device security | Android Keystore / StrongBox, TEE + Biometric, Play Integrity | Diagram, unchanged |
| Local encrypted ledger | Jetpack Security (EncryptedFile) or SQLCipher-for-Android + Room | Added – was missing from the diagram |

# 4. Gap Closure Summary

| Previously Identified Gap | Resolution |
| --- | --- |
| No audited Kotlin BBS+ library | Closed – bbs-plus crate in the shared Rust core, exposed to Kotlin via UniFFI |
| No audited Kotlin blind-signature library | Closed – implemented once in Rust on curve25519-dalek primitives, shared by both platforms |
| Local ledger encryption not on the diagram | Closed – Jetpack Security / SQLCipher-for-Android added explicitly |
| BLE library unspecified | Closed – native BluetoothGatt or Nordic Android-BLE-Library named explicitly |
| Risk of Kotlin and Python crypto implementations drifting apart | Closed – eliminated by construction; one compiled core, two bindings |

# 5. Toolchain & Build Pipeline

- Rust targets: aarch64-linux-android and x86_64-linux-android (device + emulator) built with cargo-ndk; a native Linux target (x86_64-unknown-linux-gnu) for the backend PyO3 build.

- UniFFI generates a Kotlin binding module from a single .udl (or proc-macro) interface definition in the Rust crate — the interface is written once in Week 1 and should change rarely after that.

- PyO3 + maturin builds the Python wheel; FastAPI imports it as a normal package (‘import bluecash_crypto’).

- CI (GitHub Actions) builds both targets on every push to the crate so a broken interface change is caught before it reaches either platform — set this up in Week 1, not later, since it is the main de-risking step for the shared-core approach.

# 6. Revised Requirement Checklist — All Green

| Requirement | Status |
| --- | --- |
| Authenticity (blind-signed tokens) | Feasible – shared Rust core |
| Integrity (Ed25519 signing) | Feasible – shared Rust core |
| Double-spend identity exposure (Shamir) | Feasible – shared Rust core |
| BLE forward secrecy (X25519 + AES-256-GCM) | Feasible – shared Rust core |
| Anonymous group-membership auth (BBS+) | Feasible – shared Rust core (no longer deferred) |
| Public Merkle audit log | Feasible – shared Rust core |
| Same-merchant replay protection (Bloom filter) | Feasible – native Kotlin, no dependency risk |
| Tamper-evident local ledger | Feasible – Jetpack Security / SQLCipher-for-Android |

# 7. Work Split — 2 People, 10 Weeks

Person A owns the shared Rust crypto core and the backend that consumes it; Person B owns the Android client and the UniFFI-generated bindings that consume the same core. Because both platforms depend on the core's interface, the crate's public API is fixed in Week 1 so Person B can build against it independently once bindings are generated. Weeks 4, 6, 8, and 10 are joint integration checkpoints.

| Wk | Milestone | Person A — Rust Core & Backend | Person B — Android & Client Integration |
| --- | --- | --- | --- |
| 1 | Setup & Threat Model | Scaffold ‘bluecash-crypto’ workspace; select and pin crates (dalek, bbs-plus, sharks, rs_merkle, aes-gcm); FastAPI + Postgres skeleton; CI for Rust cross-compiles | Joint: freeze crate public interface; Kotlin project scaffold, Compose shell, BLE permission handling |
| 2 | Key Management & Core Primitives | Implement Ed25519/X25519 wrappers in Rust core; PyO3 bindings; Mint device-registration endpoint | UniFFI Kotlin bindings wired up; Android Keystore/StrongBox key-gen calling into Rust core |
| 3 | Minting Flow (Blind Signatures) | Implement blind-signature scheme in Rust core; issuance endpoint (/mint/issue) | Deposit/Mint UI; client-side blinding calls via UniFFI |
| 4 | BLE Discovery & Pairing | Rust Merkle tree module; audit-root endpoint skeleton | Joint: integration test of registration + pairing. Person B: native BluetoothGatt / Nordic BLE scan-advertise, LE Secure Connections pairing |
| 5 | Secure Channel & Anonymous Auth | Implement BBS+ issuance/verification in Rust core; StrongBox attestation verification endpoint | X25519 + AES-256-GCM channel via Rust core; BBS+ credential proof generation on-device via UniFFI |
| 6 | Token Transfer Protocol | Batch issuance + Merkle root publishing | Joint: token schema freeze + integration test. Person B: Pay/Receive screens, encrypted local ledger (Jetpack Security/SQLCipher+Room), Merkle proof verification via Rust core |
| 7 | Double-Spend Detection | Shamir/Lagrange interpolation in Rust core; duplicate-token detection API | Context-bound share reveal via UniFFI call; local same-merchant Bloom filter (native Kotlin) |
| 8 | Settlement Sync | Settlement batch endpoint; reconciliation job | Joint integration test. Person B: background sync worker (WorkManager), receipt upload |
| 9 | Fraud & Audit Engine | Fraud + Audit Engine APIs; identity reconstruction; revocation push | Minimal fraud/status screen |
| 10 | Polish & Field Demo | Load test (~1k txns); security write-up | Joint: final field demo, verify Android + Python builds both pass CI. Person B: UI polish, Play Integrity wiring, low-connectivity field test |

# 8. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| FFI/build toolchain complexity (UniFFI + PyO3 + Android cross-compilation) is new surface area for a 2-person team | Set up CI in Week 1, not later; use cargo-ndk for Android targets and maturin for the Python wheel, both of which automate the fiddly parts of cross-compilation. |
| Team may be less familiar with Rust than Kotlin/Python | The chosen crates (dalek, bbs-plus, sharks, rs_merkle) are high-level — the team writes thin wrapper/glue code, not raw elliptic-curve math. |
| Shared crate becomes a bottleneck if both people need to change it at once | Person A is the crate's primary maintainer; the public interface is frozen in Week 1 so Person B mostly consumes generated bindings rather than editing the crate directly. |
| A broken interface change on the Rust side silently breaks one platform without the other noticing | CI builds and tests both the Android and Python targets on every crate change, from Week 1 onward. |

BlueCash Protocol — Final Proposal | Shared Rust Crypto Core + 2-Person Plan | September 2026